# **Sprint Review and Sprint Retrospective 3 -Team HubDivers**

* Features implemented
  + Created Wire and Mockup diagrams
  + Created a Login interface
  + Created Architecture design
* Issues fixed
  + Revised deliverable 1 documents
  + Updated Kanban view
  + Completed SRS for deliverable 1
  + Created and filled in Sprint and Product backlog
  + Work on Deliverable 2
* Implementation review
  + *What went well in the implementation*
    - Team collaborated well on deliverable 1 submission
    - Kanban helped organize better
  + *What problems occurred*
    - Conflicting schedules from some team members
  + *How problems were solved*
    - Rescheduled meetings to cover up and worked asynchronously
* Changes made
  + Edited Kanban to include product and sprint backlog view
* Plans for next sprint *(What will be done for the next sprint)*
  + Complete next deliverable(3)
  + Add more code
* Sprint Retrospective
  + *What went well?*
    - Made efficient use of meeting time.
  + *What could be improved?*
    - Asynchronous work
  + *What will we commit to improve in the next Sprint?*
    - *What changes will be made to how we work for the next sprint?*
    - If anyone will be absent they are expected to notify the team in advance.
      * *Fill in the table below*
      * *Then enter it into the project management / task tracking system*

| *Change* | *Who will be responsible for the change* | *Who will check in on the change half-way and when* |
| --- | --- | --- |
| *Decide on actual features to be implemented* | *Designer and PM* | *Developers* |
| *Kanban view* | *Anthony* | *Obed, Kempton* |
|  |  |  |

# **Sprint Review and Sprint Retrospective 2 -Team HubDivers**

* Features implemented
  + Created Kanban board
  + Created React for website
* Issues fixed
  + Revised deliverable 0 documents
  + Revised user stories
  + Reviewed product statement and improved with feedback from Greg
  + Work on Deliverable 1
* Implementation review
  + *What went well in the implementation*
    - Temporary PM did well in leading
  + *What problems occurred*
    - Poor meeting attendance overall due to illness among members
    - Unfamiliarity with the Kanban board
  + *How problems were solved*
    - Updated communication policy
    - Changes made
* Changes made
  + Altered communication policy to improve future communication
* Plans for next sprint *(What will be done for the next sprint)*
  + Complete next deliverable
  + Finish entering data into the Kanban board
* Sprint Retrospective
  + *What went well?*
    - Made efficient use of meeting time.
  + *What could be improved?*
    - Attendance
    - Asynchronous work
  + *What will we commit to improve in the next Sprint?*
    - *What changes will be made to how we work for the next sprint?*
    - If anyone will be absent they are expected to notify the team in advance.
      * *Fill in the table below*
      * *Then enter it into the project management / task tracking system*

| *Change* | *Who will be responsible for the change* | *Who will check in on the change half-way and when* |
| --- | --- | --- |
| Update communication policy | *All* | *All* |
| *Edit Kanban and Familiarize* | *All* | *All* |
|  |  |  |

# **Sprint Review and Sprint Retrospective 1 -Team HubDivers**

* Features implemented
  + Produced User Stories
  + Created and submitted Delivery 0
* Issues fixed
  + Revised user stories
  + Updated Read me file
* Implementation review
  + *What went well in the implementation*
* Settled on a problem statement
  + *What problems occurred*
* Difficulty in settling on a problem statement
  + *How problems were solved*
* Submitted 4 problems and Greg helped us narrow down
* Changes made
  + None
* Plans for next sprint *(What will be done for the next sprint)*
* Tackle Deliverable 1
* Scrum Review
  + *What went well?*
* Collaborated well to make the problem statement file
  + *What could be improved?*
* Working well asynchronously
  + *What changes will be made to how we work for the next sprint?*
* Share issues earlier